HW#2 - Develop a Business Case: Dorm Grader

Sami Andari, Mihir Kavishwar, Rhythm Deo, Diya Shah, Guozheng Yang

Daniel J. Epstein Department of Industrial and Systems Engineering, University of Southern California

ISE 515: Engineering Project Management

Herag Haleblian

September 22, 2023

# Table of Contents

Table of Contents	2

Charter Statement	3

Description	3

Scope	3

High Level Requirements	4

Alternatives​	5

Project Justification	6

Tangible Benefits	6

Intangible Benefits​	6

Risks	7

Data Accuracy	7

User Adoption	7

Privacy and Security	7

Technical Challenges	7

Competitive Landscape	7

Legal and Compliance	7

Financial Sustainability	7

Assumptions	8

Student Engagement	8

Data Integrity	8

Access to Housing Information	8

Tech Infrastructure	8

User Feedback	8

Critical Success Factors	8

User Engagement	8

Data Quality	8

User-Friendly Interface	8

Privacy and Security	8

Community Building	8

Marketing and Awareness	9

Dependencies	9

Data Sources	9

Technology Stack	9

User Participation	9

Regulatory Compliance	9

Funding	9

Feedback Loop	9

Team Expertise	9

Competitive Landscape	9

# Charter Statement

## Description

The goal of the student housing rating app aims to provide students a comprehensive platform where they are able to explore and review different housing options, such as dorms and off-campus housing, in order to aid their fellow students in making educated judgments regarding their living arrangements. It is intended to empower students by providing them a voice and a way to report problems, resulting in a housing environment that is safer and more open.

## Scope

The scope of the Student Housing Rating App business plan encompasses the strategic direction and key aspects of launching and operating the app. It defines the boundaries and objectives of the plan, highlighting the key areas of focus and what is to be achieved. The scope includes:

1. App Development:The plan encompasses the development of a user-friendly mobile app for both Android and iOS platforms. This involves design, coding, testing, and deployment.

2. Content Generation: Content generation involves populating the app with comprehensive information about various housing options, including dormitories and off-campus housing, as well as encouraging early users to submit reviews and ratings.

3. User Engagement: The plan outlines strategies to foster user engagement, including gamification, incentives for reviews, and regular updates to keep users active and involved.

4. Marketing and Growth:The scope covers marketing strategies, including partnerships with universities and housing providers, social media marketing, and influencer collaborations to promote the app.

5. Team Formation: It involves assembling a dedicated team with expertise in app development, marketing, and business development to execute the plan.

6. User Base: The primary focus is on university students and concerned parents as the target audience, aiming to attract a significant user base.

7. Scaling: The scope may include plans for scaling the app to cater to a larger user base and expanding to new regions or universities.

8. Partnerships and Collaborations: Exploring opportunities for partnerships with educational institutions, student organizations, and housing providers to promote and enhance the app's offerings.

9. Financial Projections: While not detailed in this plan, the scope may extend to financial projections, including revenue forecasts, budgeting, and investment requirements.

The scope of DormGrader outlines the core activities, strategies, and considerations necessary to successfully launch and operate the app, with a focus on enhancing the student living experience and providing valuable housing information and feedback mechanisms to users.

## High Level Requirements

- User Authentication: Secure user registration and authentication methods to ensure only legitimate students can use the platform.

- Review and Rating System: Design a user-friendly interface for posting and viewing reviews and ratings so that users may rate multiple aspects of housing options.

- Reporting and Issue Tracking: Implement a system for recording issues and reporting them, as well as their resolution. Users ought to be able to offer proof and information.

- Guidelines and Policies: Clearly define and communicate site guidelines and policies to users during registration and throughout their interaction with the app.

- User-Generated Content Management: Implement a content management system that enables users to modify or remove their own reviews and comments within predetermined parameters, such as a predetermined time window.

- Geolocation Services: Integrate geolocation services to make it easier for consumers to identify housing choices in particular locales or close to their colleges. Additionally, this function may offer context to reviews.

- User Feedback Mechanism: Provide a way for users to comment on the app itself, making suggestions for enhancements or notifying the developer of any technical problems. For continuing app development, this feedback loop can be useful.

- User profiles and accreditation: Make user profiles that showcase each person's activity and community involvement. Consider recognizing or awarding badges to those who are engaged and helpful.

- Features for accessibility: By adhering to accessibility standards (such as WCAG) and offering alternatives for larger text, screen readers, and keyboard navigation, you can make sure that the program is usable by all users, including those with impairments.

- Data Security and Privacy Compliance: To safeguard user information and guarantee adherence to data privacy laws like the GDPR or CCPA, use strong data security measures.

- Scalability and Performance: Create the app to efficiently manage a high amount of reviews and a user base that is both expanding and alterations. Performance testing and scalability should be given top consideration during development.

- Integration with Social Media: To improve the app's audience and engagement, permit users to post their reviews and ratings on social media sites.

- Housing Agency Feedback Loop: Establish a system for housing authorities to respond to reviews and deal with issues that are brought up. This encourages accountability and openness within the housing sector.

- Advertisement Content Management: Establish a system that allows companies that need to advertise to upload their needs and website staff to screen the Advertisements. Advertising needs to meet legal requirements on this site.

## Alternatives​

- Integration with University Services: Partner with universities to provide official housing ratings and integrate with their systems for student verification.

- Integration with Existing Platforms: Partner with existing platforms to develop corporate accounts that allow users verified by USC student email addresses to comment and make selections.

# Project Justification

## Tangible Benefits

Revenue Generation: The software can make money by running ads, charging for premium subscriptions, or forming alliances with real estate firms. These sources of income can be measured and quantified (preliminary estimations are done in attached Excel sheet).

Market Expansion: As the app's user base and engagement rise, this could really result in a rise in the market share of housing-related services (preliminary market analysis done in attached Excel sheet).

Cost Savings for Students: Students can cut costs by choosing housing options that best meet their needs, acting with knowledge, avoiding scams, and other factors. Over time, these cost savings can be calculated.

Data Analytics: The app can provide valuable data and insights into housing trends, user preferences, and problem areas. This data can be monetized or used to improve the app.

Employment Opportunities: The app can create jobs for moderators, customer support, software developers, and other positions, contributing to tangible employment opportunities in the community.

## Intangible Benefits​

Improved Student Well-Being: By providing a secure and dependable platform for sharing experiences and reporting problems, the app improves the well-being of students. Although it is challenging to quantify, the impact on wellbeing is substantial.

Community Building: This improves students' entire college experiences by creating a feeling of community among them so they may interact, collaborate, and offer support to one another when it comes to housing-related issues.

Trust and Transparency: The app fosters trust between students and housing organizations and encourages transparency in the housing market. A precious yet immeasurable asset is trust.

Empowerment: Students are given the freedom to decide where they want to live, report problems, and speak up for their rights. Although intangible, the sense of empowerment is significant.

Positive Reputation: The app may develop a positive reputation with students, colleges, and housing organizations, which may result in loyalty and long-term trust.

Data-Driven Improvements: Housing agencies can use the app's data to make improvements in their services, leading to a qualitative enhancement in the housing experience.

Conflict Resolution: It provides a platform for resolving conflicts between students and housing agencies, reducing stress and anxiety for students.

# Risks

### Data Accuracy

There is a risk that the information provided by students may be inaccurate or biased, leading to misleading housing reviews.

### User Adoption

Students may not readily adopt the app, leading to a lack of sufficient user-generated content and limited usefulness.

### Privacy and Security

Protecting user data and ensuring the security of personal information is a significant risk, especially with sensitive housing-related data.

### Technical Challenges

The development and maintenance of the app may face technical challenges, such as scalability issues, server crashes, or software bugs.

### Competitive Landscape

Competition from existing housing review platforms or new entrants could impact the app's success.

### Legal and Compliance

Compliance with data protection regulations and potential legal issues related to user-generated content should be considered.

### Financial Sustainability

The app's revenue model and financial sustainability may be uncertain, potentially leading to funding challenges.

## Assumptions

### Student Engagement

Assuming that students will actively use the app and contribute housing reviews.

### Data Integrity

Assuming that the reviews and ratings provided by students are truthful and unbiased.

### Access to Housing Information

Assuming that the app will have access to accurate and up-to-date housing information.

### Tech Infrastructure

Assuming that the necessary technical infrastructure and resources are available for app development and maintenance.

### User Feedback

Assuming that students will provide feedback on the app's usability and functionality.

## Critical Success Factors

### User Engagement

The level of active participation and engagement of students on the platform is crucial for its success.

### Data Quality

Ensuring that the housing reviews and ratings are reliable and reflect the actual living conditions accurately.

### User-Friendly Interface

The app should have an intuitive and user-friendly design to encourage regular use.

### Privacy and Security

Strong measures to protect user data and maintain user trust in the app.

### Community Building

Building a strong user community and fostering a sense of belonging among users.

### Marketing and Awareness

Effective marketing and awareness campaigns to attract and retain users.

## Dependencies

### Data Sources

Dependence on access to reliable sources of housing information for listings and updates.

### Technology Stack

The app's development and maintenance are dependent on a stable and scalable technology stack.

### User Participation

The success of the app relies on students actively using it to provide reviews and ratings.

### Regulatory Compliance

Complying with data protection laws and regulations is essential.

### Funding

Availability of funding or financial resources for app development and ongoing operations.

### Feedback Loop

Continuous feedback from users for improvements and updates.

### Team Expertise

The project depends on having a skilled team capable of app development, data management, and user engagement strategies.

### Competitive Landscape

Monitoring and responding to changes in the competitive landscape is important for the app's success.